# PV102 Day 7 Afternoon Lab

Install Plan and Job Hazard Analysis

PV102 | CTS Day 23 | Afternoon Lab
Plan the install before lifting parts. | Wednesday, August 12, 2026

# Mission

Teams create a one-day install plan for a training system and defend the safety controls before work begins.

# Safety boundary

This lab is training work. Do not energize or connect equipment outside the instructor-approved procedure. When in doubt, stop, isolate, verify, and ask.

# Scenario options

Tabletop PV training kit build: no energized connections until inspection.

Mock roof rack layout: rails, clamps, wire management, no live module connection.

Bus conversion equipment board: battery/inverter/controller placement and service clearances.

# Procedure

Choose a scenario and define the scope in one sentence.

Create a sequenced work plan: setup, layout, mounting/staging, wiring route, checks, cleanup.

Complete a JHA with hazards, controls, PPE, and stop-work triggers.

Build a material/tool list and mark missing items.

Add at least three quality hold points.

Handoff the plan as if a substitute crew had to run it safely.

# Acceptance criteria

Match the real job.

Show the energy or work path.

Name the dominant constraint.

State the safety boundary.

Record unknowns instead of guessing.

Give a handoff another crew can use.

# Team handoff form

| Item | Response |
| --- | --- |
| Team members |  |
| Scenario |  |
| Primary decision |  |
| Evidence |  |
| Safety boundary |  |
| Unknowns |  |
| Next safest action |  |